Laconics ®

28/02/2019

SCRUM MEETING OUTCOME

4th Meeting at 28/02/19

Absences:  Kostantin Robo, Angel Chankov

Reasons: Angel is on holiday, Kostantin is sick

Today we hosted multiple meetings, one at 14:00 and another 15:00. Our 14:00 meeting was due to Arben having to leave early because of his work arrangements. This required us to host an earlier meeting so that everyone could be involved.

We discussed what tasks we could accomplish over the next two weeks due to professional practice week starting on the 4th of march, taking up a significant portion of our potential working time. We reflected on the system as a whole and how we would begin to build it. Arben suggested that we as a team should book a library room for the 11th of march (or when everyone is available) for several hours so we could all contribute to development of the system. This will also give us time to address our impending presentation on the 21st of march and get some practice in so we can have a more structured presentation for the client.

The tasks for the team has been allocated as follows:

- Phil will continue his work on the group report. As well as booking the room that the group will use for development.

- Andrea will focus on creating the website design, which will aid Arben in the development of the system.

- Kyriakos will complete the UML diagram for our system.

- Kostantin is responsible for completing the user stories using Andrea’s use cases.

Our next meeting will take place on Monday 11th of march.

Philip Scott,

Team leader